Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 Report Information	2

1.1 Task Status	2

1.2 Plan for Next Week	2

1.3 Issues and Risks	2

1.4 Meeting Minutes	4

1.5 Metrics	4

Weekly Status Report

# Report Information

| Item | Value |
| --- | --- |
| Team | 06 |
| Week | 3 |
| Date of meeting | Oct 17th, 2026 |
| Current phase / PA | PA1 - Proposal & Plan |
| Prepared by | Huỳnh Trung Ngạn (Team lead / PM) |
| Overall status | Green (on track) |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Define the problem | Lê Đoàn Nhật Huy | Oct 19th | Done | 100 |  |
| Identify requirements risks |  | Oct 19th | Done | 100 |  |
| Identify target users and stakeholders |  | Oct 19th | Done | 100 |  |
| Define the scope and must-have features |  | Oct 19th | Done | 100 |  |
| Propose the preliminary application architecture | Trần Hoàng Minh Khang | Oct 19th | Done | 100 |  |
| Identify technology risks |  | Oct 19 | Done | 100 |  |
| Propose the technology stack |  | Oct 19 | Done | 100 |  |
| Propose the hosting / deployment environment |  | Oct 19 | Done | 100 |  |
| Set up collaboration tools | Trương Hiển Long | Oct 19th | Done | 100 |  |
| Present project schedule |  | Oct 19 | Done | 100 |  |
| Present work package effort estimation |  | Oct 19 | Done | 100 |  |
| Build a work breakdown structure (WBS) | Huỳnh Trung Ngạn | Oct 19th | Done | 100 |  |
| Define project phases and exit criteria |  | Oct 19th | Done | 100 |  |
| Set up task board |  | Oct 19th | Done | 100 |  |
| Set up communication channels |  | Oct 19th | Done | 100 |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Assign priorities to the requirements | Huỳnh Trung Ngạn | Oct 28 |
| Make an RTM (Requirements Traceability Matrix) |  | Nov 4 |
| Define the functional requirements | Lê Đoàn Nhật Huy | Oct 27 |
| Define the non-functional requirements |  | Oct 27 |
| Define business rules |  | Oct 29 |
| List use cases |  | Nov 6 |
| List actors | Trần Hoàng Minh Khang | Nov 2 |
| Deliver a prototype / mockups |  | Nov 4 |
|  | Trương Hiển Long |  |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Huỳnh Trung Ngạn | Yes | Build a work breakdown structure (WBS), Define project phases and exit criteria, Set up task board , Set up communication channels | Assign priorities to the requirements, Make an RTM (Requirements Traceability Matrix) | None |
| Lê Đoàn Nhật Huy | Yes | Defined the problem; identified target users and stakeholders; defined the scope and must-have features; identified requirements risks. | Define the functional requirements, Define the non-functional requirements, Define business rules, List use cases | None |
| Trần Hoàng Minh Khang | Yes | Propose the preliminary application architecture, Identify technology risks, Propose the technology stack, Propose the hosting / deployment environment | List actors, Deliver a prototype / mockups | None |
| Trương Hiển Long | Yes | Prepared the PA1 Part 4 Project Plan for the Vible project, including the WBS, task estimates, schedule, team responsibilities, risk register, and budget; the Excel for these work. |  | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 16 | 21 |
| Commits | 5 | 6 |
| Pull requests merged / reviewed | 5 | 5 |
| Open defects (PA5) | 0 | 0 |