Introduction to Software Engineering

Weekly Status Report

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

1 Report Information	2

1.1 Task Status	2

1.2 Plan for Next Week	2

1.3 Issues and Risks	2

1.4 Meeting Minutes	4

1.5 Metrics	4

Weekly Status Report

# Report Information

| Item | Value |
| --- | --- |
| Team | 06 |
| Week | 2 |
| Date of meeting | Oct 10th, 2026 |
| Current phase / PA | PA0 - Project idea & team contract |
| Prepared by | Huỳnh Trung Ngạn (Team lead / PM) |
| Overall status | Green (on track) |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Project ideas (target users, main features, ...) | Lê Đoàn Nhật Huy | Oct 12th | In progress | 67 |  |
| Feasibility, Scope and Open Questions | Trần Hoàng Minh Khang | Oct 12th | Done | 100 |  |
| Platform and Technology Ideas | Trương Hiển Long | Oct 12th | Done | 100 |  |
| Init github repo | Huỳnh Trung Ngạn | Oct 12th | Done | 100 | PA-1 but needed for weekly report |
| Role assignments |  | Oct 12th | Done | 100 |  |
| Team Contract |  | Oct 12th | Done | 100 |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Define Process and Phase Gates [4.1] | Huỳnh Trung Ngạn | Oct 19th |
| Construct 3-level Work Breakdown Structure (WBS) [4.2] |  |  |
| Build the work packages effort estimation table [4.3] |  |  |
| Build project schedule Gantt chart [4.4] |  |  |
| Calculate human resources, project cost estimate, and roles [4.5], [4.6] |  |  |
| Tools & Collaboration Setup [6] |  |  |
| Identify people, organisational, estimation risks [5] | Lê Đoàn Nhật Huy | Oct 19th |
| Draft Preliminary Problem Statement [2.1], [2.2] |  |  |
| Specify Stakeholders and Users, Scope and Key Features [2.3], [2.4] |  |  |
| Identify requirements risks [5] | Trần Hoàng Minh Khang | Oct 19th |
| Propose Preliminary Architecture [3.1] |  |  |
| Propose technology stacks [3.2] |  |  |
| Propose Hardware & Operating Environment [3.3] |  |  |
| Identify ≥ 5 project risks, compute Risk Exposure [5] | Trương Hiển Long | Oct 19th |
| Identify technology risks [5] |  |  |
| Verify tools & collaboration setup [6] |  |  |
| Collect AI usage logs [7] |  |  |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |
| R1 | Heavy Week 3 workload for PA1 | Potential milestone slippage past the Oct 19th phase gate | Pre-assign WBS sections and hold mid-week meeting on Oct 15th | Huỳnh Trung Ngạn | Oct 15th |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Huỳnh Trung Ngạn | Yes | Initialized GitHub repository; completed role assignments and Team Contract. | Define process & phase gates [4.1]; construct 3-level WBS [4.2], effort estimation [4.3], schedule Gantt chart [4.4]; calculate cost & roles [4.5, 4.6]; tools setup [6]. | None |
| Lê Đoàn Nhật Huy | Yes | Drafted project ideas (target users, main features) (67% done). | Finalize project ideas [2.4]; draft preliminary problem statement [2.1, 2.2], scope & key features [2.3, 2.4]; identify people & estimation risks [5]. | Has not provided github profile name to be added to the taskboard |
| Trần Hoàng Minh Khang | Yes | Completed feasibility, scope, and open questions document section. | Propose preliminary architecture [3.1], technology stacks [3.2], hardware & operating environment [3.3]; identify requirements risks [5]. | None |
| Trương Hiển Long | Yes | Researched and documented platform and technology ideas. | Identify project & technology risks, compute Risk Exposure [5]; verify tools setup [6]; collect AI usage logs [7]. | None |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 5 | 5 |
| Commits | 1 (Inital commit) | 1 |
| Pull requests merged / reviewed | 0 | 0 |
| Open defects (PA5) | 0 | 0 |