Introduction to Software Engineering

Weekly Status Report

The student team is required to complete the Weekly Status Report documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Right-click here and choose “Update Field” to build the table of contents.

Weekly Status Report

# Objectives

This document focus on the following topics:

- Reporting weekly progress against the project plan

- Recording issues and risks

- Recording the weekly status meeting

# Submission

- One report per week, from week 2 to week 10 (9 reports). The team lead (or backup) is responsible.

- The team chooses its own weekly deadline (e.g., the day after the status meeting) and states it in PA1.

- Commit the report to the repository: /docs/management/weekly/W<week>-status.docx (or .md), e.g., W03-status.docx. Do not overwrite or rewrite earlier reports; the commit history is the evidence of timeliness.

- Reports are not submitted on Moodle. They are graded at the end of the course as part of the Teamwork & tool usage component (working process).

# Report Information

| Item | Value |
| --- | --- |
| Team | 06 |
| Week | 4 |
| Date of meeting | Oct 24, 2026 |
| Current phase / PA | PA2 - Requirements |
| Prepared by | Huỳnh Trung Ngạn (Team lead / PM) |
| Overall status | Green (on track) |

## Task Status

| WBS / task | Owner | Planned finish | Status | % done | Notes |
| --- | --- | --- | --- | --- | --- |
| Assign priorities to the requirements | Huỳnh Trung Ngạn | Oct 28 | Done | 100 |  |
| Make an RTM (Requirements Traceability Matrix) |  | Nov 4 | To do | 0 |  |
| Define the functional requirements | Lê Đoàn Nhật Huy | Oct 27 | Done | 100 |  |
| Define the non-functional requirements |  | Oct 27 | Done | 100 |  |
| Define business rules |  | Oct 29 | Done | 100 |  |
| List use cases |  | Nov 6 | Done | 100 |  |
| List actors | Trần Hoàng Minh Khang | Nov 2 | Done | 100 |  |
| Deliver a prototype / mockups |  | Nov 4 | In progress | 20% |  |

## Plan for Next Week

| WBS / task | Owner | Planned finish |
| --- | --- | --- |
| Make an RTM (Requirements Traceability Matrix) | Huỳnh Trung Ngạn | Nov 4 |
| Deliver a prototype / mockups | Trần Hoàng Minh Khang | Nov 4 |

## Issues and Risks

| ID | Description | Impact | Action | Owner | Due |
| --- | --- | --- | --- | --- | --- |

## Meeting Minutes

| Member | Present | Done since last meeting | Next | Blockers |
| --- | --- | --- | --- | --- |
| Huỳnh Trung Ngạn | Yes | Assign priorities to the requirements | Make an RTM (Requirements Traceability Matrix) |  |
| Lê Đoàn Nhật Huy | Yes | Define the functional requirements, Define the non-functional requirements, Define business rules, List use cases |  |  |
| Trần Hoàng Minh Khang | Yes | List actors | Deliver a prototype / mockups |  |
| Trương Hiển Long | Yes |  |  |  |

## Metrics

| Metric | This week | Total |
| --- | --- | --- |
| Tasks completed | 6 | 27 |
| Commits | 1 | 7 |
| Pull requests merged / reviewed | 1 | 6 |
| Open defects (PA5) |  |  |